A Sprint is a fixed period or duration in which a team works to complete a defined set of tasks.

An Epic is a large task or project that is too big to be completed within a single sprint. It is broken down into smaller units called stories.

A Story is a small task that is part of an Epic.

A Story Point represents the effort required to complete a story. Story points follow the Fibonacci series.

Story Point Scale

- 1 – Very Easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

Story Points used: 1, 2, 3, 5

### Sprint 1

Requirement Analysis & Input Handling (Epic 1)

- Understanding recipe blogging requirements (USN1) – 2

- Designing user input fields for topic and word count (USN2) – 1

AI Prompt Preparation & Backend Logic (Epic 2)

- Structuring AI prompts for recipe generation (USN3) – 3

- Handling different recipe topics dynamically (USN4) – 3

- Managing API responses and error handling (USN5) – 3

Total Story Points in Sprint 1
2 + 1 + 3 + 3 + 3 = 12

### Sprint 2

Content Generation & Output Display (Epic 3)

- Generating recipe blogs using AI (USN6) – 2

- Displaying structured recipe output (USN7) – 2

- Displaying programmer joke during content generation (USN8) – 2

- Handling long content rendering in UI (USN9) – 4

Dashboard & UI Development (Epic 4)

- Developing Streamlit dashboard interface (USN10) – 5

Testing & Documentation (Epic 5)

- Application testing and project documentation (USN11) – 5

Total Story Points in Sprint 2
2 + 2 + 2 + 4 + 5 + 5 = 20

### Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

### Velocity Calculation

Velocity is calculated using the formula:

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12 + 20 = 32
Number of Sprints = 2

Velocity = 32 / 2 = 16

### Team Velocity

The team’s velocity is 16 Story Points per Sprint.