## Project Planning Phase

Date: 15 February 2025
Team ID: LTVIP2026TMIDS62378
Project Name: Flavour Fusion: AI-Driven Recipe Blogging

### Product Backlog and Sprint Planning

| Sprint | Epic | User Story ID | User Story | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | User Input Handling | USN-1 | As a user, I can enter a recipe topic in the application. | 2 | High | Manda Bala Karthik, Mandapalli Mahi Kumar, Manikanta Swamy Pamarthi, Manne Bhaviyasri |
| Sprint 1 | User Input Handling | USN-2 | As a user, I can select the desired word count for the recipe blog. | 1 | High | Team |
| Sprint 1 | AI Prompt Design | USN-3 | As a system, I can structure prompts for recipe blog generation using AI. | 3 | High | Team |
| Sprint 1 | AI Prompt Design | USN-4 | As a system, I can handle different recipe topics dynamically. | 3 | Medium | Team |
| Sprint 1 | AI Integration | USN-5 | As a system, I can handle API responses and error scenarios. | 3 | Medium | Team |
| Sprint 2 | Content Generation | USN-6 | As a user, I can generate a complete recipe blog using AI. | 2 | High | Team |
| Sprint 2 | Content Display | USN-7 | As a user, I can view structured recipe output on the screen. | 2 | High | Team |
| Sprint 2 | UI Enhancement | USN-8 | As a user, I can view a programmer joke while content is being generated. | 2 | Low | Team |
| Sprint 2 | Content Handling | USN-9 | As a system, I can render long recipe content smoothly in the UI. | 4 | Medium | Team |
| Sprint 2 | Dashboard & Documentation | USN-10 | As a developer, I can design the Streamlit dashboard interface. | 5 | High | Team |
| Sprint 2 | Testing & Documentation | USN-11 | As a developer, I can test the application and prepare documentation. | 5 | High | Team |

### Sprint Execution Details

| Sprint | Total Story Points | Duration | Start Date | Planned End Date | Story Points Completed | Actual Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 12 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 12 | 20 Feb 2025 |
| Sprint 2 | 20 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 20 | 27 Feb 2025 |

### Velocity Calculation

Velocity is calculated by dividing the total completed story points by the number of sprints.

Total Story Points Completed = 12 + 20 = 32
Number of Sprints = 2

Team Velocity = 32 / 2 = 16 Story Points per Sprint

### Burndown Explanation

A burndown chart represents the remaining work over time during a sprint.
For the Flavour Fusion project, story points reduced consistently each day, indicating steady progress and successful completion of tasks within planned sprint durations.

### References

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts