## Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 15 February 2025
Team ID: LTVIP2026TMIDS62378
Project Name: Flavour Fusion: AI-Driven Recipe Blogging
Maximum Marks: 5 Marks

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule.

### Product Backlog Table

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Recipe Input | USN-1 | As a user, I can enter a recipe topic in the application. | 2 | High | Manda Bala Karthik, Mandapalli Mahi Kumar, Manikanta Swamy Pamarthi, Manne Bhaviyasri |
| Sprint-1 |  | USN-2 | As a user, I can select the desired word count for the recipe blog. | 1 | High | Team |
| Sprint-2 | AI Prompt Handling | USN-3 | As a system, I can generate an AI prompt based on the recipe topic. | 2 | Low | Team |
| Sprint-1 |  | USN-4 | As a system, I can handle different recipe topics dynamically. | 2 | Medium | Team |
| Sprint-1 | Recipe Generation | USN-5 | As a user, I can generate a recipe blog by entering topic and word count. | 1 | High | Team |
| Sprint-2 | Dashboard | USN-6 | As a developer, I can design and display the dashboard interface for recipe generation. | 5 | High | Team |

### Dashboard

The dashboard provides an interactive interface where users can input recipe details, select word count, trigger AI generation, and view the generated recipe blog output in a structured format.